TEST PLAN

Online Book Store System

AUTHOR

Hana Wasi

DATE PREPARED

29/07/2026

# TABLE OF CONTENTS

1. Introduction                                                                                                                      pg.3

1.1 Purpose

2. Scope of Testing                                                                                                               pg.3

3. Testing Objectives                                                                                                            pg.3

4. Test Environment                                                                                                               pg.4

5. Testing types                                                                                                                      pg.4

6. Entry Criteria                                                                                                                       pg.4

7. Exit Criteria                                                                                                                          pg.5

8. Risk and Assumptions                                                                                                        pg.5

9. Test Deliverables

10. Test Approach                                                                                                                 pg.5

11. Conclusion                                                                                                                       pg.5

Document Information

| Project name | Online Book Store System |
| --- | --- |
| Document type | Test plan |
| Prepared by | Hana Wasi |
| Version | 1.0 |
| Date | 29-july-2026 |

- Introduction

1.1 purpose:

The purpose of this test plan is to verify that the online book store works according to the functional and non functional requirements. The testing ensures that users can register, log in, browse books, search books, manage the shopping cart, complete checkout, and receive order confirmations successfully.

- Scope of Testing

The scope of testing includes validating the core functionality of the Online Book Store System, including user registration, authentication, browsing books, searching books, viewing book details, shopping cart management, checkout, order confirmation, wishlist, and profile management. Testing will also verify usability, security, and basic performance of the application. 


             In Scope

- User Registration

- Login & Authentication

- Browse Book Catalog

- Search Books

- View Book Details

- Add to Cart

- Remove from Cart

- Checkout

- Order Confirmation

- Wishlist

- User Profile

Out of Scope

- Third-party payment gateway internal testing

- Server infrastructure testing

- Database optimization

3.  Testing Objectives

- Verify all functional requirements.

- Ensure the application is user-friendly.

- Validate secure login and checkout.

- Verify order placement.

- Ensure search and catalog work correctly.

- Detect defects before release.

### 4. Test Environment

Operating System

- Windows 11

Browser

- Google Chrome

- Microsoft Edge

Internet

- Stable Internet Connection

Database

- MySQL

Application

- Online Book Store

### 5. Testing Types

- Functional Testing

- Smoke Testing

- Regression Testing

- Negative Testing

- Usability Testing

- Performance Testing

- Security Testing

### 6. Entry Criteria

- Functional requirements approved

- Test environment ready

- Test cases created

- Build deployed

### 7. Exit Criteria

- All critical defects fixed

- Smoke tests passed

- High priority test cases executed

- Test report generated

### 8. Risks & Assumptions

Risks

- Requirement changes

- Internet issues

- Payment gateway unavailable

Assumptions

- Stable environment

- Valid test accounts available

- Test data available

### 9. Test Deliverables

- Test Plan

- Test Cases

- Test Execution Report

- Defect Report

- CSV Export

10. Test Approach

Testing was performed using the Testworthy test management tool. A total of 40 test cases were created and organized into four test suites: User Management & Authentication, Book Catalog & Search, Shopping Cart & Checkout, and User Engagement & Enhancement. These test cases covered both functional and regression testing scenarios with different priority levels (High, Medium, and Low). Test plans were created for each suite, and test execution was carried out through test runs to validate the application's core functionalities and ensure expected behavior across all major modules.

11. Conclusion

This Test Plan defines the overall testing approach for the Online Book Store System. It outlines the testing scope, objectives, environment, testing types, entry and exit criteria, risks, assumptions, and deliverables. The document serves as a guideline for conducting effective testing to ensure that the application meets both functional and non-functional requirements while delivering a reliable and user-friendly experience.